BEFORE

THE PUBLIC UTILITIES COMMISSION OF OHIO

| In the Matter of the Authorization of the Columbus & Ohio River Railroad Company to Construct an Active Grade Crossing Warning Device In Licking County, Ohio. | ) ) ) ) | Case No. 03-953-RR-FED |
| --- | --- | --- |

ENTRY

The attorney examiner finds:

By entry of April 24, 2003, the Commission in this proceeding ordered The Columbus & Ohio River Railroad (CUOH) to add roadway gates to the existing cantilever and mast mounted flashing lights by April 24, 2004 at the following location:

Licking County, SR 79, DOT No. 515-365G.

By subsequent entries of April 24, 2004, November 17, 2004, and December 17, 2004 the deadline for installation was extended until January 19, 2004.

On January 14, 2004, CUOH requested a further 30-day extension.  CUOH has been in continuing contact with Commission staff regarding difficulties with defective materials encountered in the installation.  Efforts to resolve the problems have proven unsuccessful and now the installation has been changed to provide for the use of different materials than those in the original design.  CUOH has requested the continuation in an effort to secure necessary parts and complete the installation.  Staff has been monitoring CUOH's progress in completing this project and has submitted a memorandum in this case supporting the additional extension.

The attorney examiner finds the request for extension should be granted.

It is, therefore,

ORDERED, That the request for an extension of the construction deadline until February 19, 2005 is granted.  It is, further,

ORDERED, That the staff examine and recommend whether flagging should be required at this crossing until the project completion.  It is, further,

ORDERED, That a copy of this entry be served upon each party of record.

|  | THE PUBLIC UTILITIES COMMISSION OF OHIO |
| --- | --- |
|  | By: | Alfred P. Agler |
|  |  | Attorney Examiner |
| /vrm |

Entered in the Journal

Reneé J. Jenkins

Secretary